SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

# CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1021 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | Keerthana R | Reg. No.: | 192524489 |
| Date: | 15-10-2026 | Duration: | 60 minutes |

## Code of Conduct

I Keerthana R (192524489) (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action.

Signature of the Student: KEERTHANA R

## Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders o Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories o Break down the requirements into Epics and formulate well-structured User Stories using the format: As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria o Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog o Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog o Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points o Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables o Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

### Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |

1.PROJECT VISION AND STAKEHOLDER IDENTIFICATION

1.1 Project Vision

The Software Supply Chain Integrity Platform aims to improve software security by continuously monitoring software dependencies, validating code artifacts, verifying cryptographic signatures, detecting known vulnerabilities, and preventing unsafe software builds from reaching production environments.

Modern software applications depend on open-source libraries, external packages, and complex dependency trees. Attackers may compromise upstream packages and introduce malicious code that can enter enterprise applications through normal development and deployment processes. Traditional manual verification may not identify every vulnerability or compromised dependency before deployment.

The proposed platform provides a centralized security solution that analyzes software components, generates Software Bill of Materials (SBOM) dependency graphs, checks package provenance, identifies known vulnerabilities, and supports automated security enforcement within Continuous Integration and Continuous Deployment (CI/CD) pipelines.

The project follows an incremental development approach so that essential security features can be implemented, tested, and improved through successive sprints.

1.2 Project Objectives

The primary objectives of the proposed system are:

- To generate multi-layered Software Bill of Materials (SBOM) graphs for software builds.

- To automatically verify cryptographic signatures and provenance information for software artifacts.

- To identify known vulnerabilities by cross-referencing dependencies with vulnerability databases.

- To support automated remediation of known vulnerabilities in nested dependencies.

- To detect unsafe container build configurations and prevent policy-violating deployments.

- To provide visibility into software dependency relationships, licensing information, and security status.

- To maintain records of security scans, verification results, remediation actions, and deployment decisions.

1.3 Project Scope

The project focuses on developing a software-based platform that can be demonstrated using sample repositories, dependency manifests, container configuration files, package metadata, and simulated CI/CD workflows.

The proposed system includes:

- Dependency file upload and parsing.

- SBOM generation and dependency graph visualization.

- Cryptographic signature verification using trusted verification information.

- Vulnerability identification using available vulnerability data.

- Detection and reporting of vulnerable nested dependencies.

- Controlled remediation suggestions or automated updates for supported dependencies.

- Container configuration analysis.

- Security policy evaluation and simulated deployment blocking.

- Security reports, license visibility, and audit logs.

The initial prototype will demonstrate these capabilities using supported input formats and controlled test cases. Enterprise-scale processing, guaranteed elimination of vulnerabilities, and compliance certification require additional testing, infrastructure, and validation beyond a student prototype.

1.4 Key Stakeholders

| Stakeholder | Roles and Responsibilities |
| --- | --- |
| Software Developers | Upload dependency files, review security findings, and resolve identified issues. |
| Security Analysts | Monitor vulnerabilities, investigate suspicious packages, and review security reports. |
| DevOps Engineers | Integrate security checks into CI/CD pipelines and configure deployment policies. |
| System Administrators | Manage user access, system configuration, and operational monitoring. |
| Project Manager | Plan sprints, prioritize features, and monitor project progress. |
| Organization / Client | Define security requirements and oversee software supply chain protection. |
| Compliance Officers | Review licensing information, audit records, and applicable security requirements. |

2. CREATE EPICS AND USER STORIES

An epic is a major functional area of the project that can be divided into smaller user stories. User stories describe the functionality required by a particular user and the benefit provided by the system.

The project is divided into six major epics.

Epic 1: Dependency Ingestion and SBOM Generation

User Story 1: Upload Dependency Files

As a software developer, I want to upload package manager files and container configuration files so that the platform can identify the dependencies used in my application.

User Story 2: Generate Software Bill of Materials

As a security analyst, I want the system to generate an SBOM containing software components and their versions so that I can understand the composition of a software build.

User Story 3: Visualize Dependency Graphs

As a security analyst, I want to view relationships between direct and nested dependencies so that I can identify how a vulnerable component may affect other parts of an application.

Epic 2: Cryptographic Integrity and Provenance Verification

User Story 4: Verify Artifact Signatures

As a DevOps engineer, I want the platform to verify software artifact signatures using trusted public keys or verification policies so that I can identify artifacts whose authenticity cannot be established.

User Story 5: Validate Artifact Provenance

As a security analyst, I want to inspect available artifact origin and provenance information so that I can determine whether a software component meets the organization's trust requirements.

Epic 3: Vulnerability Detection and Analysis

User Story 6: Scan Software Dependencies

As a security analyst, I want the platform to compare detected dependencies against known vulnerability records so that I can identify components affected by published security issues.

User Story 7: Prioritize Vulnerabilities

As a security analyst, I want vulnerabilities to be displayed with available severity ratings and affected component details so that I can prioritize remediation work.

Epic 4: Automated Dependency Remediation

User Story 8: Identify Vulnerable Nested Dependencies

As a software developer, I want the platform to identify vulnerable indirect dependencies so that I can understand which package or version requires attention.

User Story 9: Suggest or Apply Dependency Updates

As a software developer, I want the platform to recommend or apply supported dependency updates so that I can reduce manual patching effort while preserving application compatibility.

Epic 5: Container Security and CI/CD Enforcement

User Story 10: Analyze Container Configurations

As a DevOps engineer, I want the platform to inspect supported container build configurations so that I can identify security-policy violations before building or deploying an image.

User Story 11: Block Unsafe Deployments

As a security administrator, I want the CI/CD security gate to block builds that violate configured security policies so that unsafe artifacts are not deployed automatically.

Epic 6: Security Reporting and Audit Management

User Story 12: Generate Security Reports

As a compliance officer, I want to generate reports showing dependency, vulnerability, and licensing information so that I can review the security status of software projects.

User Story 13: Maintain Audit Logs

As a system administrator, I want the system to record scan results, signature verification outcomes, remediation attempts, and deployment decisions so that security activities can be reviewed later.

3. DEFINE ACCEPTANCE CRITERIA

Acceptance criteria define the conditions that must be satisfied before a user story is considered complete. The Given–When–Then format makes each condition clear and testable.

3.1 User Story 1: Upload Dependency Files

Acceptance Criterion 1

- Given: A developer is on the dependency upload page.

- When: The developer uploads a supported dependency file.

- Then: The system should validate the file and display its processing status.

Acceptance Criterion 2

- Given: An unsupported or malformed file is uploaded.

- When: File validation is performed.

- Then: The system should reject the file and display an understandable error message.

3.2 User Story 2: Generate SBOM

Acceptance Criterion 1

- Given: A valid dependency file has been processed.

- When: The user requests an SBOM.

- Then: The system should display detected component names, versions, and available identifiers.

Acceptance Criterion 2

- Given: The dependency file contains nested dependencies that the parser supports.

- When: SBOM generation is completed.

- Then: The system should include the detected nested dependencies and their relationships in the generated output.

3.3 User Story 3: Visualize Dependency Graphs

Acceptance Criterion 1

- Given: An SBOM containing dependency relationships is available.

- When: The user opens the dependency graph.

- Then: The system should display the detected components and their relationships.

Acceptance Criterion 2

- Given: A component is associated with a known vulnerability.

- When: The user views the dependency graph.

- Then: The affected component should be identifiable through a clear status indicator.

3.4 User Story 4: Verify Artifact Signatures

Acceptance Criterion 1

- Given: An artifact and its signature information are available.

- When: The system verifies the signature using the configured trusted verification mechanism.

- Then: The system should report whether the signature is valid or invalid.

Acceptance Criterion 2

- Given: The signature is missing, the trusted key is unavailable, or verification cannot be completed.

- When: Verification is attempted.

- Then: The system should report the artifact as unverified rather than treating it as trusted.

3.5 User Story 6: Scan Software Dependencies

Acceptance Criterion 1

- Given: A valid SBOM has been generated.

- When: The vulnerability scan runs against an available vulnerability data source.

- Then: The system should identify matching vulnerable components and display the available vulnerability identifiers.

Acceptance Criterion 2

- Given: A matching vulnerability record contains severity information.

- When: The scan result is displayed.

- Then: The system should show the affected component, version, vulnerability identifier, and available severity information.

3.6 User Story 9: Suggest or Apply Dependency Updates

Acceptance Criterion 1

- Given: A vulnerable dependency has a compatible, supported update candidate.

- When: The remediation process runs.

- Then: The system should propose the update and explain the affected dependency.

Acceptance Criterion 2

- Given: An update has been applied in a controlled test environment.

- When: The dependency scan and relevant tests are repeated.

- Then: The system should report whether the known vulnerability remains and whether the update passes the available tests.

3.7 User Story 10: Analyze Container Configurations

Acceptance Criterion 1

- Given: A supported container configuration is uploaded.

- When: The security analysis runs.

- Then: The system should identify violations covered by its configured container security rules.

Acceptance Criterion 2

- Given: A container configuration violates a mandatory security policy.

- When: The CI/CD security gate evaluates the configuration.

- Then: The system should flag the violation and prevent the simulated build from proceeding when blocking is enabled.

3.8 User Story 11: Block Unsafe Deployments

Acceptance Criterion 1

- Given: A build contains an artifact that violates a configured blocking policy.

- When: The deployment gate evaluates the build.

- Then: The deployment should be blocked and the reason recorded.

Acceptance Criterion 2

- Given: A build satisfies all applicable configured blocking policies.

- When: The deployment gate evaluates the build.

- Then: The build should be marked as eligible to proceed to the next pipeline stage.

3.9 User Story 12: Generate Security Reports

Acceptance Criterion 1

- Given: Scan and verification results are available.

- When: A user requests a security report.

- Then: The system should display the available dependency, vulnerability, signature, and licensing information.

Acceptance Criterion 2

- Given: A report has been generated.

- When: The user requests an export in a supported format.

- Then: The system should provide the report in that format.

4. PRIORITIZE THE PRODUCT BACKLOG

The product backlog contains all identified features, ordered according to business value, security importance, dependencies, and implementation effort.

The MoSCoW prioritization method is used to classify features as Must Have, Should Have, Could Have, or Won't Have in the current release.

| ID | Product Backlog Item | Priority | Justification |
| --- | --- | --- | --- |
| PB1 | Dependency file upload and validation | Must Have | Provides the input required for subsequent analysis. |
| PB2 | SBOM generation | Must Have | Establishes visibility into software components. |
| PB3 | Dependency graph visualization | Should Have | Helps users understand direct and nested dependencies. |
| PB4 | Cryptographic signature verification | Must Have | Supports software artifact integrity checks. |
| PB5 | Vulnerability scanning | Must Have | Identifies known security issues. |
| PB6 | Vulnerability severity display | Should Have | Helps users prioritize remediation. |
| PB7 | Nested dependency remediation | Should Have | Reduces manual dependency update effort. |
| PB8 | Container configuration analysis | Should Have | Detects configured container security violations. |
| PB9 | CI/CD deployment security gate | Must Have | Enforces security policies before deployment. |
| PB10 | Licensing and security reports | Should Have | Supports portfolio visibility and compliance reviews. |
| PB11 | Audit log management | Should Have | Records security activities and decisions. |
| PB12 | Enterprise-scale distributed scanning | Could Have | Requires additional infrastructure and performance validation. |

Prioritization justification: Dependency ingestion, SBOM generation, signature verification, vulnerability scanning, and a basic deployment security gate form the foundation of the platform. Advanced remediation and enterprise-scale processing can be introduced after the core workflow has been tested.

5. PLAN THE SPRINT BACKLOG

5.1 Sprint Planning Overview

Sprint Number: Sprint 1
Proposed Sprint Duration: 2 weeks
Sprint Focus: Dependency ingestion, SBOM generation, and basic vulnerability analysis.

The first sprint focuses on developing a working foundation for the platform. It will establish how software dependency data enters the system, how components are extracted, and how the resulting SBOM can be analysed.

The two-week duration is a planning assumption and should be adjusted according to the actual project deadline and team capacity.

5.2 Selected Sprint Backlog

| User Story | Development Tasks | Priority |
| --- | --- | --- |
| US1: Upload dependency files | Create upload interface, validate file formats, handle errors, display processing status | Must Have |
| US2: Generate SBOM | Parse supported dependency files, extract component names and versions, generate structured SBOM output | Must Have |
| US3: Visualize dependency graphs | Build a basic graph view, display component relationships, highlight affected components when scan data is available | Should Have |
| US6: Scan software dependencies | Connect to or load an available vulnerability data source, match components, display findings | Must Have |

5.3 Sprint Task Breakdown

Task 1: Requirement Analysis

- Confirm the dependency file formats supported by the prototype.

- Define the component information to be extracted.

- Prepare sample valid and invalid dependency files.

- Define the initial acceptance tests.

Task 2: User Interface Development

- Create the dependency upload page.

- Display file validation and processing messages.

- Create a component list and scan results view.

- Add a basic dependency graph interface.

Task 3: Backend Development

- Implement supported dependency-file parsing.

- Extract component names, versions, and available identifiers.

- Store the parsed component information.

- Generate a structured SBOM.

Task 4: Vulnerability Analysis

- Select an available vulnerability database or dataset.

- Match component identifiers and versions against available records.

- Display known vulnerability identifiers and available severity information.

- Handle components for which no reliable match can be established.

Task 5: Testing and Integration

- Test valid and invalid file uploads.

- Verify that the SBOM reflects the detected components.

- Test dependency graph generation.

- Test vulnerability matching using known sample cases.

- Document defects and demonstrate the completed sprint increment.

5.4 Proposed Future Sprints

| Sprint | Main Goal | Expected Deliverables |
| --- | --- | --- |
| Sprint 1 | Dependency ingestion and SBOM | Upload, parsing, SBOM generation, basic vulnerability analysis |
| Sprint 2 | Integrity verification | Signature validation, provenance results, trust status |
| Sprint 3 | Container security and CI/CD enforcement | Container configuration analysis and simulated deployment blocking |
| Sprint 4 | Remediation and reporting | Supported dependency update workflow, regression tests, licensing reports and audit logs |

The proposed sequence can be modified according to team capacity and the availability of external data sources.

6. ESTIMATE EFFORT USING STORY POINTS

Story points are used to estimate the relative complexity, effort, and uncertainty associated with each user story.

The Fibonacci sequence (1, 2, 3, 5, 8, 13, 21) is selected for estimation. Planning Poker can be used by the team to discuss and agree on estimates.

6.1 Story Point Estimation Table

| User Story | Story Points | Justification |
| --- | --- | --- |
| US1: Upload dependency files | 3 | Requires a basic interface, file validation, and error handling. |
| US2: Generate SBOM | 5 | Requires parsing, component extraction, and structured output generation. |
| US3: Visualize dependency graphs | 5 | Requires graph construction, relationship mapping, and interactive display. |
| US4: Verify artifact signatures | 8 | Requires cryptographic verification, trust configuration, and failure handling. |
| US6: Scan software dependencies | 8 | Requires component matching, vulnerability data integration, and result interpretation. |
| US9: Suggest dependency updates | 8 | Requires update selection, compatibility considerations, and regression testing. |
| US10: Analyze container configurations | 5 | Requires supported configuration parsing and rule-based analysis. |
| US11: Block unsafe deployments | 8 | Requires policy evaluation, pipeline integration, and enforcement testing. |
| US12: Generate security reports | 5 | Requires collecting results and producing readable reports. |
| US13: Maintain audit logs | 5 | Requires structured event recording, timestamps, and traceable records. |

6.2 Sprint 1 Effort Calculation

The selected Sprint 1 user stories are US1, US2, US3, and US6.

Total estimated story points:

3 + 5 + 5 + 8 = 21 story points

This is a preliminary estimate, not a guaranteed delivery capacity. The team should confirm it during sprint planning using its available time, skills, task dependencies, and previous delivery experience.

6.3 Justification for Using Fibonacci Estimation

- Small stories receive lower point values because they require less complexity.

- Stories involving multiple components, external data sources, or additional testing receive higher values.

- Uncertainty in vulnerability matching and cryptographic verification is reflected in their estimates.

- Relative estimation helps the team prioritize work without assuming that one story point equals a fixed number of hours.

7. SPRINT GOAL AND EXPECTED DELIVERABLES

7.1 Sprint Goal

To develop a functional foundation for the Software Supply Chain Integrity Platform that accepts supported dependency files, generates an SBOM, visualizes dependency relationships, and identifies known vulnerabilities using an available vulnerability data source.

7.2 Expected Deliverables

At the end of Sprint 1, the team expects to deliver:

- A working dependency-file upload interface.

- File validation and error handling.

- A dependency parser for the supported file formats.

- An SBOM generation feature.

- A basic dependency graph visualization.

- A vulnerability scanning workflow using an available dataset or data source.

- A security findings display.

- Test cases and documented results.

- A demonstration of the completed features.

7.3 Definition of Done

A user story is considered complete when:

- Its acceptance criteria are satisfied.

- The feature works with supported test inputs.

- Functional tests have been performed.

- Identified critical defects have been resolved.

- Error handling has been checked.

- Relevant implementation notes and limitations have been documented.

- The feature is demonstrated during the sprint review.

7.4 Sprint Review and Retrospective

Sprint Review

The team demonstrates the working increment to the project supervisor or stakeholders. Feedback is collected on dependency parsing, SBOM readability, vulnerability findings, and the usefulness of the dependency graph.

Sprint Retrospective

The team reviews what worked well, what problems occurred, and what should be improved in the next sprint. Improvements may include clearer file validation, better error messages, more representative test data, and earlier testing of dependency relationships.

CONCLUSION

The Software Supply Chain Integrity Platform aims to strengthen software security by providing visibility into software dependencies, verifying artifact integrity, detecting known vulnerabilities, and enforcing security policies within CI/CD workflows.

Agile Scrum is suitable for this project because it supports incremental development, continuous testing, stakeholder feedback, and reprioritization as technical requirements become clearer. Beginning with dependency ingestion, SBOM generation, and vulnerability analysis establishes a foundation for later signature verification, container security, automated remediation, and deployment enforcement.

The proposed sprint plan provides a structured path toward a testable prototype. The platform's effectiveness must be evaluated through representative test cases, verified security checks, and documented results. Absolute elimination of vulnerabilities and full regulatory compliance should be treated as long-term goals requiring broader validation rather than guaranteed outcomes of the initial prototype.